# Lab Assignment 1 Team Work Plan

ECE 4060  |  Due September 24, 2026 in lab

# Work distribution

| Task | Team status | Owner |
| --- | --- | --- |
| 1 Joystick teleoperation | Done |  |
| 2 Autonomous wandering and IR plots | Pending | ____________ |
| 3 Cruise control and speed plots | Pending | ____________ |
| 4 State machine and integration | Pending | ____________ |
| 5 IR and odometry map | Optional / decide later | ____________ |

# Assignment requirements

## 1 Joystick teleoperation

Joystick teleoperation is complete. The standalone file remains marked MODIFIED/UNFINISHED for cleanup and integration.

## 2 Autonomous wandering with IR sensors

Drive at a constant commanded speed of 0.3 m/s. When an obstacle is detected less than 0.1 m away, stop, turn toward a random different direction, and resume driving. Repeat as needed. Record all data in a ROS bag and plot the IR readings.

## 3 Cruise control with variable speed

Use odometry feedback and a speed PID with Kp = 0.1, Ki = 0.001, and Kd = 0.03. Demonstrate maintaining 0.3 m/s. Follow the PID equation on the assignment’s next slide and use rqt_plot to visualize vehicle speed.

## 4 State machine

Combine teleoperation, wandering, and cruise control in one node. L1 selects wandering; L2 selects cruise. In cruise: Square = 0.1 m/s, Triangle = 0.2 m/s, Circle = 0.4 m/s, and X = stop. Holding R1 temporarily selects teleoperation; releasing it restores the previous autonomous behavior.

## 5 Optional mapping

Collect IR and odometry data, estimate obstacle locations, and plot a map. Begin after the required behaviors and plots are complete.

# Exact file ownership

Paths are relative to amr_ws/src/py_amr_ttb/. Assign owners on page 1 before editing. Each owner edits only the listed files and their section of lab_config.py; coordinate shared-file changes with the integration lead.

## Task 2 owner

Edit py_amr_ttb/ir_sensor.py and py_amr_ttb/wander_behavior.py. Own the IR calibration and WANDER settings in lab_config.py.

Implement sensor interpretation, obstacle detection, forward motion, an explicit stop, and random turning. Calibrate the IR readings against the 0.1 m requirement; raw intensity is not distance in meters. Deliver a behavior demonstration, bag file, labeled IR plots, and calibration notes.

## Task 3 owner

Edit py_amr_ttb/pid_speed_controller.py. Own PID gains and limits in lab_config.py. Request odometry and setpoint connections from the Task 4 owner.

Implement the assigned PID equation, check elapsed time and controller reset behavior, and deliver speed plots at 0.3 m/s and after setpoint changes. Agree with Task 4 on how to demonstrate 0.3 m/s alongside the required button-selected speeds.

## Task 4 owner and integration lead

Edit py_amr_ttb/lab_one_controller.py, launch/py_lab_one_controller.launch.py, setup.py, and package.xml. Own topic names, joystick mappings, control timing, and shared timeouts in lab_config.py.

Handle joystick axes, button edges, R1 override, and odometry input in lab_one_controller.py. Publish one final velocity command. Verify all mode transitions, cruise setpoints, override return, and stop behavior. Deliver one combined launch command and coordinate standalone joystick cleanup with Task 1.

## Task 5 owner if assigned

Create a separate mapping or offline plotting file, such as py_amr_ttb/ir_mapping.py. Ask Task 4 to register any executable or dependency. Use calibrated range estimates and sensor poses with odometry; deliver the map and its assumptions.

## Team repository

https://github.com/DJPark1213/Autonomous_Mobile_Robot_Lab

Use main as the shared integration branch. Pull the latest changes before merging, coordinate edits to shared files, and resolve any conflicts before pushing.

# Proposed hierarchy and team status

PENDING files contain class and method templates; behavior remains to be implemented. PROVIDED identifies supporting files. MODIFIED/UNFINISHED marks cleanup or integration work. Task labels indicate ownership.

amr_ws/
└── src/py_amr_ttb/
    ├── py_amr_ttb/
    │   ├── __init__.py                   PROVIDED
    │   ├── ttb_turn.py                   PROVIDED
    │   ├── lab_one_joystick.py           MODIFIED/UNFINISHED
    │   ├── lab_one_controller.py         PENDING  Task 4
    │   ├── ir_sensor.py                  PENDING  Task 2
    │   ├── wander_behavior.py            PENDING  Task 2
    │   ├── pid_speed_controller.py       PENDING  Task 3
    │   └── lab_config.py                 PENDING  By section
    ├── launch/
    │   ├── py_ttb_turn.launch.py         PROVIDED
    │   ├── py_lab_one_joystick.launch.py  PROVIDED
    │   └── py_lab_one_controller.launch.py
    │                                    PENDING  Task 4
    ├── setup.py                         PROVIDED/UNFINISHED
    ├── package.xml                      PROVIDED/UNFINISHED
    ├── setup.cfg                        PROVIDED
    ├── resource/py_amr_ttb               PROVIDED
    └── test/                            PROVIDED

## File responsibilities

lab_one_controller.py will handle modes, ROS communication, joystick axes and buttons, and manual override. Its odometry callback supplies measured speed to pid_speed_controller.py; no separate odometry file is needed. ir_sensor.py will interpret readings; wander_behavior.py will handle drive and turn behavior. lab_config.py holds shared settings. setup.py and package.xml provide executable registration and dependencies.

## Known joystick mapping

Buttons: X 0, Circle 1, Triangle 2, Square 3, L1 4, R1 5, L2 6, R2 7. Axes: left horizontal 0, left vertical 1, right horizontal 3, right vertical 4. Use left vertical for forward speed and right horizontal for turning. R2 has no assigned behavior.

# Proposed shared configuration

These are initial proposed values for team review.

## Task 2 wandering and IR calibration

# TASK 2: WANDERING

WANDER_FORWARD_SPEED = 0.3

WANDER_TURN_SPEED = 0.6

WANDER_TURN_MIN_TIME = 0.8

WANDER_TURN_MAX_TIME = 1.8

# TASK 2: IR CALIBRATION

# Clear readings: zero or single digits.

# Box 10 cm ahead: front 155, 176, 220; right 66.

IR_OBSTACLE_THRESHOLD = 120

IR_OBSTACLE_WHEN_ABOVE_THRESHOLD = True

IR_FRONT_SENSOR_INDICES = None  # All readings for now.

## Task 3 cruise PID

# TASK 3: PID GAINS AND LIMITS

KP = 0.1

KI = 0.001

KD = 0.03

PID_INTEGRAL_LIMIT = 1.0

CRUISE_MIN_COMMAND = 0.0

CRUISE_MAX_COMMAND = 0.5

## Task 4 topics joystick and timing

class LabConfig:

"""Shared settings for the Lab 1 behavior modules."""

# TOPICS

ROBOT_NAMESPACE = '/TTB10'

JOY_TOPIC = ROBOT_NAMESPACE + '/joy'

ODOM_TOPIC = ROBOT_NAMESPACE + '/odom'

IR_TOPIC = ROBOT_NAMESPACE + '/ir_intensity'

CMD_VEL_TOPIC = ROBOT_NAMESPACE + '/cmd_vel'

# JOYSTICK MAPPING

# Check axis signs: forward and left turn should be positive.

LEFT_STICK_HORIZONTAL_AXIS = 0

LEFT_STICK_VERTICAL_AXIS = 1

RIGHT_STICK_HORIZONTAL_AXIS = 3

RIGHT_STICK_VERTICAL_AXIS = 4

FORWARD_AXIS = LEFT_STICK_VERTICAL_AXIS

TURN_AXIS = RIGHT_STICK_HORIZONTAL_AXIS

BUTTON_SQUARE = 3

BUTTON_CROSS = 0

BUTTON_CIRCLE = 1

BUTTON_TRIANGLE = 2

BUTTON_L1 = 4

BUTTON_R1 = 5

BUTTON_L2 = 6

BUTTON_R2 = 7  # No action assigned.

# TELEOPERATION AND TIMING

TELEOP_LINEAR_SCALE = 0.5

TELEOP_ANGULAR_SCALE = 0.2

JOYSTICK_TIMEOUT = 0.5

CONTROL_PERIOD = 0.1  # Seconds; 10 Hz control loop.

SENSOR_TIMEOUT = 0.5